## Slide 1: Team 36 – Hypertension Monitor
Jessica Heth
Brian Hayward

## Slide 2: Project Overview
Created a website to allow pregnant patients to record blood pressures measured with a home monitoring device
Patients can see their blood pressure trended overtime in the application
FHIR messages are generated for each new blood pressure reading. If a connection could be made an EHR, this would allow the readings to be stored in the EHR for review by a provider

## Slide 3: Individual Contribution & Roles
Brian | Jessica
Researched and defined the project infrastructure | Developed initial UI and storing/retrieving data from the database
Created initial Next.js project, PostgresSQL database, and Docker setup | Investigated integration with OpenEMR and worked with Matthew and Brian to determine a suitable alternative
Investigated and setup hosting on Render | Developed functionality to store FHIR observations to a text file and display them in the application
Implemented login and session management functionality | Created and coordinated submission materials
Updated final UI | 

## Slide 4: Achievements
Successfully created a website for pregnant patients to register, record blood pressure readings, and review/trend past readings
The site is hosted and publicly available
A new FHIR message is generated for a new Observation resource each time a new blood pressure reading is documented

## Slide 5: Challenges – OpenEMR Integration
We had originally planned to stand up an OpenEMR server and send FHIR messages there save the new blood pressure readings, simulating saving to a live EHR
However, OpenEMR does not accept FHIR messages to create Observation resources, so we could not do this
Instead, we discussed it with our mentor and decided to save the FHIR messages to a text file instead
We now show the contents of that text file in the application so that it can be verified for grading

## Slide 6: Challenges - Hosting
We had originally planned to use Vercel for hosting, but decided not to do that because of the limitations with free site hosting
Instead, we decided to use Render, which can integrate with GitHub and uses a Docker file for publishing the site
Ultimately, the free tier could not handle our site and it kept crashing, so we upgrade to a paid tier on Render for our hosted site

## Slide 7: DEMO

## Slide 8: Future Recommendations
Website
  Add the ability to view historical blood pressure readings in either graph or table format
  Highlight blood pressures over a certain threshold to warn the patient of concerning readings
  Add reminder emails if the patient goes a certain number of days without documenting a reading
Integration – Add working FHIR integration with a live EHR, so blood pressure readings saved in the application create new observations in the EHR for clinician review

## Slide 9: Conclusions
Overall, this project serves as an initial implementation and proof of concept for this site
We overcame challenges with our original plans and scope for hosting and integration
In the future, we would like to expand the functionality on the site and implement true integration with a live EHR